TRADE-OFF LOG

Trade-off 1 — Confirmation Code Instead of Physical Scanning

Decision
Use a delivery-specific four-digit confirmation code.

Why we accepted it
The MVP is CLI-based and has no camera or QR-scanning capability.

Cost / weakness
It does not reproduce a physical QR-scanning workflow and is not production-grade authentication.

Evidence
The confirm command validates the delivery-specific code. Testing showed that an incorrect code was rejected and the delivery remained Picked Up.

Future improvement
A production mobile application could use QR scanning or another stronger handover-verification mechanism.

Panel answer

"We deliberately used a delivery-specific confirmation code because our MVP is CLI-based. It demonstrates the final confirmation step, but it is not production-grade authentication. A production mobile version could use QR scanning."

Trade-off 2 — Checkpoint Sync Instead of Real-Time Synchronization

Decision
Use checkpoint-based synchronization.

Why we accepted it
It allows the MVP to demonstrate detection of changed records without building a networked backend.

Cost / weakness
It is not true real-time synchronization.

Evidence
The sync process compares the shared JSON data against the user's previous sync checkpoint to identify changes. Testing also confirmed that a repeat sync reports no changes when nothing has changed.

Future improvement
A production system could use a backend API with polling, webhooks or another live-update mechanism.

Panel answer

"Our current sync is not real-time. It is a deliberate MVP approach: the CLI checks the shared JSON data and identifies records changed since the previous checkpoint. A production version would use a backend API and an appropriate live-update mechanism."

Trade-off 3 — JSON Instead of a Database

Decision
Store delivery data in JSON.

Why we accepted it
JSON was fast and simple to implement within the sprint.

Cost / weakness
It is unsuitable for production-scale concurrent multi-user operations and does not provide robust database transactions or concurrency controls.

Evidence
The project uses shared JSON storage for delivery records.

Future improvement
Move delivery storage to a proper database with transactional and concurrency controls.

Panel answer

"We chose JSON because the sprint prioritized demonstrating the workflow quickly. For production, we would use a database to provide stronger consistency, concurrency control and scalability."

Trade-off 4 — Warn Instead of Block Reassignment

Decision
Warn when a delivery is already assigned but allow reassignment.

Why we accepted it
It makes the conflict visible without introducing complex concurrency mechanisms into the MVP.

Cost / weakness
A conflicting reassignment can still overwrite the existing rider assignment.

Evidence
The assign command warns when a delivery already has a rider and then allows the reassignment.

Future improvement
Use database transactions or optimistic concurrency control to prevent conflicting assignments.

Panel answer

"The system warns the dispatcher that reassignment will overwrite the existing rider, but it still allows the operation. This is an accepted MVP limitation. A production implementation would use concurrency controls to prevent conflicting assignments."